Supplemental Re-evaluation

for

STA SR 0044 13.69 PID 88896

Environmental Document Level: 1

Approved: March 8, 2017

Prepared by: District 4

The environmental review, consultation, and other actions required by applicable Federal environmental laws for this project are being, or have been, carried-out by ODOT pursuant to 23 U.S.C. 327 and a Memorandum of Understanding dated December 11, 2015, and executed by FHWA and ODOT.

Contents

General Project Information	3

Project, Cost Schedule and Work Limits	3

Roadway Character	6

Design Criteria For Bridges	8

Maintenance of Traffic During Construction	10

Environmental Commitments, Maintenance of Traffic During Construction	10

Right of Way and Utility Involvement	11

Cultural Resources	12

Cultural Properties Present	12

Archaeological Resource Adverse Effect	12

History/Architecture Adverse Effect	12

Environmental Commitments	12

Environmental Commitments	13

General, Maintenance of Traffic During Construction	13

Preparers  & Approvals	14

Form Preparer(s)	14

Approvals & Electronic Signatures	14

Appendix	15

Uploaded Files by Report Section	15

Environmental Commitments	15

General	15

Cultural Resources	15

Approved Documents	15

General Project Information

Project, Cost Schedule and Work Limits

| Environmental Document Level: | 1 |
| --- | --- |

| PID | 88896 |
| --- | --- |

| Project Name | STA SR 0044 13.69 |
| --- | --- |

| Project Sponsor | DISTRICT 4-PLANNING |
| --- | --- |

| ODOT District | 4 |
| --- | --- |

| Funding Source | Federal |
| --- | --- |

| Private Funding: | No |
| --- | --- |

| Local Public Funding: | No |
| --- | --- |

| STIP Reference #: | Statewide Line Item (SLI) Number 32 and is fiscally constrained. |
| --- | --- |

| The next phase of the proposed project is listed on the STIP | Yes |
| --- | --- |

| The current cost estimate is in line with existing federal procedures for Ohio STIP Amendments and Administration Modifications | Yes |
| --- | --- |

| Planning and Engineering | $70,000.00 |
| --- | --- |

| Right of Way | $0.00 |
| --- | --- |

| Construction | $2,252,300.00 |
| --- | --- |

| Other | $0.00 |
| --- | --- |

| An Interchange Modification / Interchange Justification Study (IMS/IJS) was completed | No |
| --- | --- |

Project Description:

In accordance with the policies and procedures of theNational Environmental Policy Act (NEPA) for the environmental processing ofClass II Categorical Exclusion (CE) Actions as defined in 23 CFR 771.117 (andas amended) and pursuant to the current Programmatic Agreement between FHWA andODOT, on May 15, 2014, the STA 44 - 13.69; PID 88896; project was determined tobe EXEMPT from the environmental documentation process.  However, the project scope was modified onFebruary 3, 2017, requiring a NEPA re-evaluation of the environmentaldocumentation for the project.

The STA 44 - 13.69; PID 88896; project proposes to mill,repair and resurface approximately 3.8 miles of asphalt-concrete pavement onState Route (SR) 44 in Marlboro Township, 0.92 mile of asphalt-concretepavement on SR 44 in the city of Louisville and Nimishillen Township and 0.34 mileof asphalt-concrete pavement on SR 619 in the village of Hartville in StarkCounty, Ohio.  As part of the pavementwork, the project will install new 2-foot wide by 2.5-inch thick compactedaggregate safety edge and perform linear grading along SR 44 and SR 619 withinthe project limits.  In addition to thepavement work, safety edge installation and linear grading, the project willreplace an existing sign truss and warning signage on U.S. Route 62 at straightline mile (SLM) 21.51 in Plain Township, Stark County, Ohio, and performmaintenance on Bridge Structure No. STA-44-14.36 in the city of Louisville,Stark County, Ohio.   The proposed maintenanceactivities on Bridge Structure No. STA-44-14.36 include the following:

Clearing and grubbing of above ground vegetation within15-feet of the bridge.

Removal of unsound concrete and patching with new concreteon the bridge deck, substructure and concrete median.

Erosion repair at the forward right abutment.

Removal of the existing bridge deck/approach slab wearingsurface and installation of new fiber reinforced concrete overlay (0.05 mile).

Sealing of all repaired and/or exposed concrete surfacesof the deck, substructure, parapets and median with epoxy-urethane sealer.

Installation of new bridge identification signage.

In the affected two-lane sections of SR 44 and SR 619, a minimum of oneten-foot bi-directional lane shall be maintained on SR 44 and SR 619 duringproject construction.  In the affectedfour-lane sections of SR 44 and U.S. Route 62, a minimum of one ten-foot laneshall be maintained in each direction during project construction and lane restrictions/reductionsshall not be permitted during normal work hours.

The project will be constructed entirely within the existingSR 44, SR 619 and U.S. Route 62 rights-of-way. The project will not impact any environmentally sensitive resourceswithin the project study area.

| Limits of Proposed Work | STA SR 44 and STA SR 619, STA US 62 24.30 |
| --- | --- |

| Start (SLM): | 13.69/4.66/24.3 |
| --- | --- |

| End (SLM): | 23.21/5.0/24.3 |
| --- | --- |

| Total Work Length (Miles): | 5.21 |
| --- | --- |

Roadway Character

Tab Number: SR00044

| Functional Classification: | Minor Arterial (Rural) |
| --- | --- |

| Current Average Daily Traffic: | N/A |
| --- | --- |

| Current Average Daily Traffic Year: | N/A |
| --- | --- |

| Design Year Average Daily Traffic: | N/A |
| --- | --- |

| Design Average Daily Traffic Year: | N/A |
| --- | --- |

| Daily Hourly Volume: | N/A |
| --- | --- |

| Truck %: | N/A |
| --- | --- |

| Setting: | Suburban |
| --- | --- |

| Topography: | Rolling |
| --- | --- |

|  | Existing | Proposed |
| --- | --- | --- |
| Design Speed (MPH): | N/A | N/A |
| Legal Speed (MPH): | N/A | N/A |
| Number of Lanes: | N/A | N/A |
| Type of Lanes: | N/A | N/A |
| Pavement Width (ft): | N/A | N/A |
| Shoulder Width (ft): | N/A | N/A |
| Median Width (ft): | N/A | N/A |
| Sidewalk Width (ft): | N/A | N/A |

Tab Number: SR00619

| Functional Classification: | Minor Arterial (Urban) |
| --- | --- |

| Current Average Daily Traffic: | N/A |
| --- | --- |

| Current Average Daily Traffic Year: | N/A |
| --- | --- |

| Design Year Average Daily Traffic: | N/A |
| --- | --- |

| Design Average Daily Traffic Year: | N/A |
| --- | --- |

| Daily Hourly Volume: | N/A |
| --- | --- |

| Truck %: | N/A |
| --- | --- |

| Setting: | Suburban |
| --- | --- |

| Topography: | Rolling |
| --- | --- |

|  | Existing | Proposed |
| --- | --- | --- |
| Design Speed (MPH): | N/A | N/A |
| Legal Speed (MPH): | N/A | N/A |
| Number of Lanes: | N/A | N/A |
| Type of Lanes: | N/A | N/A |
| Pavement Width (ft): | N/A | N/A |
| Shoulder Width (ft): | N/A | N/A |
| Median Width (ft): | N/A | N/A |
| Sidewalk Width (ft): | N/A | N/A |

Design Criteria For Bridges

Tab Number: 7601808

| Sufficiency Rating: | 097.2 |
| --- | --- |

| General Rating: | 7 |
| --- | --- |

| Date Built: | 07/01/1966 |
| --- | --- |

| Bridge Location: | JCT OF SR 44 AND US 62 |
| --- | --- |

|  | Existing | Proposed |
| --- | --- | --- |
| Bridge Type: | 322 | 322 |
| Bridge Length (ft): | 257 | 257 |
| Number of Main Spans: | 4 | 4 |
| Max Span Length (ft): | 74 | 74 |
| Load Restrictions (TON): | 150 | 150 |
| Curb to Curb Width (ft): | 59 | 59 |
| Shoulder Width(ft): | N/A | N/A |
| Under Clearance (ft): | N/A | N/A |

| Will the structure be rehabilitated or replaced as part of the project? | Yes |
| --- | --- |

| If this bridge is a historic bridge, what type is it? | N/A |
| --- | --- |

| Remarks: | The proposed maintenance activities on Bridge Structure No. STA-44-14.36 include the following: Clearing and grubbing of above ground vegetation within 15-feet of the bridge. Removal of unsound concrete and patching with new concrete on the bridge deck, substructure and concrete median. Erosion repair at the forward right abutment. Removal of the existing bridge deck/approach slab wearing surface and installation of new fiber reinforced concrete overlay (0.05 mile). Sealing of all repaired and/or exposed concrete surfaces of the deck, substructure, parapets and median with epoxy-urethane sealer. Installation of new bridge identification signage. |
| --- | --- |

Maintenance of Traffic During Construction

| A roadway, bridge or ramp closure is required | No |
| --- | --- |

| A temporary bridge or roadway is proposed | No |
| --- | --- |

| A detour is required for the proposed project | No |
| --- | --- |

| The proposed MOT substantially impacts sensitive environmental resources | No |
| --- | --- |

| Substantial controversy is associated with the proposed MOT | No |
| --- | --- |

| Coordination has been initiated and/or completed with local emergency services, schools, public institutions/facilities, etc. | No |
| --- | --- |

Remarks:

In the affected two-lane sections of SR 44 and SR 619, a minimum of one ten-foot bi-directional lane shall be maintained on SR 44 and SR 619 during project construction.  In the affected four-lane sections of SR 44 and U.S. Route 62, a minimum of one ten-foot lane shall be maintained in each direction during project construction and lane restrictions/reductions shall not be permitted during normal work hours.

| Are there any Environmental Commitments? | Yes |
| --- | --- |

Environmental Commitments, Maintenance of Traffic During Construction

1. Based on prior environmental clearance and established public involvement best practices, the following Community Notification note shall be included in the construction plan:  THE CONTRACTOR WILL ADVISE THE ODOT PROJECT ENGINEER A MINIMUM OF TWENTY-ONE (21) DAYS PRIOR TO THE START OF CONSTRUCTION ACTIVITIES. THE CONTRACTOR MUST ALSO PROVIDE NOTIFICATION TO THE ODOT PROJECT ENGINEER A MINIMUM OF TWENTY-ONE (21) DAYS PRIOR TO ANY LANE RESTRICTIONS OR CLOSURES. THE ODOT PROJECT ENGINEER WILL FORWARD THIS INFORMATION TO THE ODOT DISTRICT PUBLIC INFORMATION OFFICER FOR USE TO NOTIFY EMERGENCY SERVICES AND THE PUBLIC A MINIMUM OF FOURTEEN (14) DAYS PRIOR TO THE START OF PROJECT CONSTRUCTION. INCLUDED IN THIS NOTIFICATION WILL BE THE PROPOSED LANE RESTRICTIONS, ROAD CLOSURES AND DETOURS REQUIRED BY THE PROJECT.

Right of Way and Utility Involvement

| Number of parcels impacted by Permanent Right-of-Way: | 0 |
| --- | --- |

| Number of parcels impacted by Temporary Right-of-Way: | 0 |
| --- | --- |

| Approximate acreage of Permanent Right-of-Way needed: | 0 |
| --- | --- |

| Approximate acreage of Temporary Right-of-Way needed: | 0 |
| --- | --- |

| Electrical lines, gas lines, water lines, sewer lines, phone lines or other utilities exist in the project area | Yes |
| --- | --- |

| Large scale transmission facilities are located within the project area | No |
| --- | --- |

| Private utility easements are located within the project area | No |
| --- | --- |

| Coordination with identified utilities has been initiated and/or completed | Yes |
| --- | --- |

Remarks:

The project will be constructed entirelywithin the existing SR 44, SR 619 and US Route 62 rights-of-way.

Plan information has been provided to allaffected utility companies as required by Section 153.64 of the Ohio RevisedCode (ORC). Relocation of utility poles, overhead utility lines and undergroundutilities is not required and no existing utilities will bepermanently removed to construct the proposed project.

Cultural Resources

Cultural Properties Present

Please describe all of the efforts made to identify Historic Properties (including lit review, field investigation, etc.):

A Section 106 secondarysource literature review (records check) was conducted for previously recordedcultural resources for the proposed project Area of Potential Effects (APE). Inaddition, Buckeye Assets Mapping was prepared and reviewed for the projectAPE.  See Records Check.pdf and Buckeye Assets Mapping.pdf files in theProject File/Cultural Resources/Project Information subsection.

| Based on the letter or IOC you received from OES, is there an eligible or listed NRHP Historic Property in the Area of Potential Effects Pursuant to 36 CFR part 800? | No |
| --- | --- |

| OES/OSHPO Concurrence Date: | 02/23/2017 |
| --- | --- |

Remarks:

In accordance with Stipulation 4A of the Section 106 Programmatic Agreement approved on November 30, 2011(Agreement No. 16734), the proposed undertaking has minimal potential to causeeffects to historic properties.

| What is the Section 106 effect determination in the OES letter or IOC? | Minimal Potential to Cause Effect - A |
| --- | --- |

Archaeological Resource Adverse Effect

History/Architecture Adverse Effect

Environmental Commitments

| Are there any Environmental Commitments? | No |
| --- | --- |

Environmental Commitments

General, Maintenance of Traffic During Construction

Commitments

1. Based on prior environmental clearance and established public involvement best practices, the following Community Notification note shall be included in the construction plan:  THE CONTRACTOR WILL ADVISE THE ODOT PROJECT ENGINEER A MINIMUM OF TWENTY-ONE (21) DAYS PRIOR TO THE START OF CONSTRUCTION ACTIVITIES. THE CONTRACTOR MUST ALSO PROVIDE NOTIFICATION TO THE ODOT PROJECT ENGINEER A MINIMUM OF TWENTY-ONE (21) DAYS PRIOR TO ANY LANE RESTRICTIONS OR CLOSURES. THE ODOT PROJECT ENGINEER WILL FORWARD THIS INFORMATION TO THE ODOT DISTRICT PUBLIC INFORMATION OFFICER FOR USE TO NOTIFY EMERGENCY SERVICES AND THE PUBLIC A MINIMUM OF FOURTEEN (14) DAYS PRIOR TO THE START OF PROJECT CONSTRUCTION. INCLUDED IN THIS NOTIFICATION WILL BE THE PROPOSED LANE RESTRICTIONS, ROAD CLOSURES AND DETOURS REQUIRED BY THE PROJECT.

Preparers  & Approvals

Form Preparer(s)

| Form Preparer | District 4 |
| --- | --- |

| Supporting Form Preparer(s) | Brian Peck, Matthew Chaney, Sean Carpenter |
| --- | --- |

Approvals & Electronic Signatures

| Approved & Electronically Signed By: | Approval Date: |
| --- | --- |

| Edward Deley PROGRAM ADMIN 3 | March 8, 2017 |
| --- | --- |
| Edward Deley PROGRAM ADMIN 3 | March 8, 2017 |

Appendix

Uploaded Files by Report Section

Environmental Commitments

Environmental Consultation Form.pdf

General

Final Tracings.pdf

Cultural Resources

Records Check.pdf

Buckeye Assets Mapping.pdf

Approved Documents

Approved CE.docx