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The environmental review, consultation, and other actions required by applicable Federal environmental laws for this project are being, or have been, carried-out by ODOT pursuant to 23 U.S.C. 327 and a Memorandum of Understanding dated December 11, 2015, and executed by FHWA and ODOT.
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	Project Sponsor
	DISTRICT 2 PRODUCTION


	ODOT District
	2


	Funding Source
	State, Other


	Private Funding:
	No


	
	


Project Description: 
This is a district allocation funded project to resurface State Route 295 from the Anthony Wayne Trail/River Road to State Route 64. There is no work below the Ordinary High Water Mark (OHWM) of any waterway and no floodplain impacts. A detour will be posted for the closure at Blue Creek. 
	STIP Reference #
	SLI 32


	Cultural Resources Coordination:
	(1) Minimum Potential Appendix A


	Cultural Resources Coordination Date:
	08/19/2016


	Supporting documentation has been uploaded to Project File:
	Yes


	Select the appropriate project type (more than one can be selected):
	(22) Projects, as defined in 23 U.S.C. 101, that would take place entirely within the existing operational right-of-way. Existing operational right-of-way refers to right-of-way that has been disturbed for an existing transportation facility or is maintained for a transportation purpose. This area includes the features associated with the physical footprint of the transportation facility (including the roadway, bridges, interchanges, culverts, drainage, fixed guideways, mitigation areas, etc.) and other areas maintained for transportation purposes such as clear zone, traffic control signage, landscaping, any rest areas with direct access to a controlled access highway, areas maintained for safety and security of a transportation facility, parking facilities with direct access to an existing transportation facility, transit power substations, transit venting structures, and transit maintenance facilities. Portions of the right-of-way that have not been disturbed or that are not maintained for transportation purposes are not in the existing operational right-of-way. Examples include: Tower lighting within the existing operational right-of-way; Guardrail installation and replacement (including median cable barriers) where roadway ditches and backslopes will not be relocated; Improvements to existing ODOT/County maintenance facilities; Construction of new ODOT/County maintenance facilities within existing operational right-of-way; Environmental mitigation activities within existing operational right-of-way; Work on pedestrian and vehicle transfer structures and associated utilities, buildings, and terminals within existing operational right-of-way; Construction of alternative energy facilities (fuel tank farms, wind turbines, etc.)


	Environmental Commitments:
	Yes


[bookmark: _Toc256000001]Environmental Commitments, 
1. The contractor shall perform all work within the existing right of way
2. The contractor shall notify ODOT a minimum of 18 days prior to beginning work, any major disruptive, time delaying traffic control changes, or detours during construction. Upon receipt of notice from the contractor, ODOT will notify affected agencies including local media outlets, the public, schools, police, fire, emergency services, bus transportation departments, and post offices 15 days prior the work
3. Adequate erosion and sediment controls shall be implemented and maintained throughout construction, as required.
4. Due to the location of the project within the globally rare Oak Openings region, there shall be no earth disturbance starting 3 feet from the edge of the existing pavement from LUC-295-6.88 to 8.91. No work shall be done over 3 feet off the existing pavement and care shall be taken to not disturb the existing vegetation in this area.
5. Access to the Wabash Cannonball Bike Trail (Station 401+40) must be maintained at all times.   
6. The contractor shall take all precautions to prevent any and all material from going off the edge of bridge deck(s) and edge of culvert(s) during all construction operations. The contractor shall immediately remove any material that falls into the roadside ditches, streams, wetlands, or other waters through non-mechanical means. Under no circumstances shall the contractor work in or store equipment and/or materials in any wetlands, streams, or other waters. No work or staging is permitted below the top of bank of any stream and/or within a wetland.
7. A plan note will be added to the construction plans in order to address the project's location in relation to the drinking water source.
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8. The project is located within the known habitat ranges of the federally listed and protected Indiana bat and northern long-eared bat.  No trees shall be removed under this project from April 1 through September 30.  All necessary tree removal shall occur from October 1 through March 31.  This requirement is necessary to avoid and minimize impacts to these species as required by the Endangered Species Act.  For the purposes of this note, a tree is defined as a live, dying, or dead woody plant, with a trunk three inches or greater in diameter at a height of 4.5 feet above the ground surface, and with a minimum height of 13 feet. 
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Commitments
1. The contractor shall perform all work within the existing right of way
2. The contractor shall notify ODOT a minimum of 18 days prior to beginning work, any major disruptive, time delaying traffic control changes, or detours during construction. Upon receipt of notice from the contractor, ODOT will notify affected agencies including local media outlets, the public, schools, police, fire, emergency services, bus transportation departments, and post offices 15 days prior the work
3. Adequate erosion and sediment controls shall be implemented and maintained throughout construction, as required.
4. Due to the location of the project within the globally rare Oak Openings region, there shall be no earth disturbance starting 3 feet from the edge of the existing pavement from LUC-295-6.88 to 8.91. No work shall be done over 3 feet off the existing pavement and care shall be taken to not disturb the existing vegetation in this area.
5. Access to the Wabash Cannonball Bike Trail (Station 401+40) must be maintained at all times.   
6. The contractor shall take all precautions to prevent any and all material from going off the edge of bridge deck(s) and edge of culvert(s) during all construction operations. The contractor shall immediately remove any material that falls into the roadside ditches, streams, wetlands, or other waters through non-mechanical means. Under no circumstances shall the contractor work in or store equipment and/or materials in any wetlands, streams, or other waters. No work or staging is permitted below the top of bank of any stream and/or within a wetland.
7. A plan note will be added to the construction plans in order to address the project's location in relation to the drinking water source.
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	Form Preparer
	District 2


	Supporting Form Preparer(s)
	Josiah Allen, Phoenix Golnick


[bookmark: _Toc256000006]Approvals & Electronic Signatures
	Approved & Electronically Signed By:
	Approval Date:


	Stacy Schimmoeller PROGRAM ADMIN 3
	September 13, 2016

	Stacy Schimmoeller PROGRAM ADMIN 3
	September 13, 2016
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Drinking Water Protection Plan Note.pdf
[bookmark: _Toc256000010]General
Aerial Map.PNG
County Map.doc
USGS Topographical map.pdf
Stage 2 Design.pdf
[bookmark: _Toc256000011]ESA
ESA Screening Map.png
NESHAP Asbestos Report for LUC-295-0659.pdf
Demo-Reno Form for LUC-295-0659.doc
EPA DemoReno Form for LUC-295-0659.doc
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Buckeye Assets Mapping.PNG
OHPO Cultual Map.PNG
Minimum Potential to Cause Effects - A.pdf
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OBD Ecological Map.pdf
OES Approval.pdf
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Water Source Protection Area Map.pdf
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Below Poverty Mapping .pdf
Minority Map.PNG
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Notification Mailing List.xlsx
Property Owner Notification Letter.pdf
EMA and School Notifications.pdf
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FEMA Flood Plain Map.pdf
Floodplain Impacts.pdf
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