Environmental Document

for

CUY SR 010 16.13 Steel PID 96986

Environmental Document Level: C2

Approved: November 1, 2017

Prepared by: Kent Kapustar

Richland Engineering Limited

Phone:  419-524-0074

e-mail:

The environmental review, consultation, and other actions required by applicable Federal environmental laws for this project are being, or have been, carried-out by ODOT pursuant to 23 U.S.C. 327 and a Memorandum of Understanding dated December 11, 2015, and executed by FHWA and ODOT.

Contents

C2	3

Environmental Commitments, 	7

Environmental Commitments	10

C2	10

Preparers  & Approvals	12

Form Preparer(s)	12

Approvals & Electronic Signatures	12

Appendix	13

Uploaded Files by Report Section	13

Noise	13

Section 4(f)	13

General	13

Purpose and Need	13

Alternatives	13

ESA	13

Cultural Resources	13

Ecological	14

Other Resources	14

Environmental Justice	14

Public Involvement	14

Permits	14

C2

| PID | 96986 |
| --- | --- |

| Project Sponsor | ODOT SPONSORING AGENCY |
| --- | --- |

| ODOT District | 12 |
| --- | --- |

| Funding Source | Federal |
| --- | --- |

| Private Funding: | No |
| --- | --- |

Project Description:

Structural steel repair/retrofit on the Hope Memorial Bridge over the Cuyahoga River in the City of Cleveland.

Work includes replacing the fenders along the piers within the Cuyahoga River.

| STIP Reference # | 2016stipID0709FDCO |
| --- | --- |

| Select the appropriate project type: | (28) Bridge rehabilitation, reconstruction, or replacement or the construction of grade separation to replace existing at-grade railroad crossings, if the actions meet the constraints in 23 CFR 771.117(e). Examples include: Railroad projects that close or relocate at-grade crossings |
| --- | --- |

In accordance with 23 CFR 771.117(e), the proposed project cannot be processed as a C2 CE, if it involves -

- a. Acquisition of more than a minor amount of right-of-way

- b. Residential or non-residential displacements

- c. A Coast Guard, Individual Section 404 and/or a Section 10 permit

- d. A Section 106 finding of Adverse Effect

- e. A Section 4(f) Programmatic or Individual Evaluation

- f. A finding of May Affect, Likely to Adversely Affect to Threatened and Endangered Species

- g. Construction of temporary access, or the closure of existing road, bridge, or ramps, that would result in major traffic disruptions

- h. Changes in access control

- i. Floodplain encroachment other than functionally dependent uses (e.g., bridges, wetlands) or actions that facilitate open space use (e.g., recreational trails, bicycle and pedestrian paths)

- j. Construction activities in, across or adjacent to a river component designated or proposed for inclusion in the National System of Wild and Scenic Rivers

- k. No minor public or agency controversy on environmental grounds (no opposition from any organized groups or agencies and no unresolved environmental coordination)

- l. If an EJ Analysis Report is required, the project must be processed as a D-level CE or higher level document

For certification purposes, documentation is required to illustrate no significant impacts will occur to the following environmental resources and that no unusual circumstances exist that would warrant a higher level of NEPA document. Upload all supporting documentation to the project file.

| Waterways: | Present; No Coast Guard, Individual 404, and/or Section 10 Permit required |
| --- | --- |

| Waterways Permit Type: | Nationwide Permit |
| --- | --- |

| Waterways Permit Approval Date | 05/08/2017 |
| --- | --- |

| Isolated Wetland Permit | No |
| --- | --- |

| Endangered Species: | Present; No finding of May Affect, Likely to Adversely Affect |
| --- | --- |

| Endangered Species - Coordination | May Affect, Not Likely to Adversely Affect |
| --- | --- |

| Endangered Species - Coordination Date | 11/30/2015 |
| --- | --- |

| Endangered Species - Critical Habitat Present/Impacted | Other |
| --- | --- |

| Endangered Species - Other Critical Habitat Present/Impacted: | Yes |
| --- | --- |

Endangered Species - Other Description:

Work within 300-ft of Peregrine falcon nest box shall be avoided between 2/1 and 8/31.

| 100-Year Floodplain: | Encroachment Within the SFHA is a Functionally Dependent Use |
| --- | --- |

| EO 11988/NFIP Coordination and Documentation Completed: | Yes |
| --- | --- |

| NFIP Local Floodplain Coordinator Notification Date: | 05/18/2017 |
| --- | --- |

| Section 4(f): | Present; No Programmatic Evaluation or Individual Evaluation Required |
| --- | --- |

| Section 4(f) Determination: | Historic Site Exception - 774.13(a) |
| --- | --- |
|  | Temporary No Use Exception - 774.13(d) |
|  | de minimis |

| Section 4(f) Determination Date - 774.13(a) | 02/10/2016 |
| --- | --- |

| Section 4(f) Determination Date - 774.13(d) | 08/26/2016 |
| --- | --- |

| Section 4(f) Determination Date - de minimis | 09/09/2016 |
| --- | --- |

| Section 6(f): | Not present |
| --- | --- |

| Cultural Resources: | Present; No Finding of Adverse Effect |
| --- | --- |

| Cultural Resources Coordination: | No Adverse Effect |
| --- | --- |

| Cultural Resources Coordination - SHPO Concurrence Date: | 03/31/2016 |
| --- | --- |

Projects that meet C2 criteria are not anticipated to have impacts to the following environmental resources. If resources are present, documentation is only required if there is a potential for impacts.

| Air Quality: | Studies Not Required |
| --- | --- |

| Air Quality - Coordination with OES: | No |
| --- | --- |

| Noise: | Studies Not Required |
| --- | --- |

| Noise Coordination - OES Approval Date: | 05/16/2017 |
| --- | --- |

| Hazardous Materials - ESA Screening Conducted | Yes |
| --- | --- |

| Hazardous Materials - OES Approval Date: | 10/07/2014 |
| --- | --- |

| Phase I ESA Warranted Based on Coordination with OES: | No Further Studies Warranted |
| --- | --- |

| Farmland: | Urbanized Area; No Impacts in Accordance With the Farmland MOU and 7 CFR 658 |
| --- | --- |

| Scenic Rivers | No National Wild and Scenic River Within 1000 Feet of the Proposed Project Area |
| --- | --- |

Projects that meet C2 criteria must be in accordance with ODOT's EJ Guidance and activities conducted for Public Involvement are commensurate to the project's type and scope of work.

| Environmental Justice: | Does Not Exceed EJ Guidance Criteria; No EJ Analysis Report Required and No EJ Issues Raised During Public Involvement |
| --- | --- |

| Public Involvement: | Minimum PI Requirements Met; No Minor Public or Agency Controversy on Environmental Grounds |
| --- | --- |

| Environmental Commitments | Yes |
| --- | --- |

Environmental Commitments,

1. ODOT to obtain Waterway Permits.

2. US Army Corps of Engineers Compliance Certification must be submitted to Corps within 30-days of project complete date.

3. Engineering plans showing the new fendering system in relation to the navigable channel of the Cuyahoga River shall be submitted to the U.S. Coast Guard at the completion of the project.

4. As plans become available, Section 106 Consultation will be initiated to ensure "no adverse effect" remains applicable.

5. Work within 300-feet of the existing Peregrine falcon nest on the bridge shall not can be performed between February 1st and August 31st.

6. The Contractor shall schedule a pre-construction inspection of the project site with USACE within 30-days of initiating work.   Contact Mr. Vito Melilli, USACE, Buffalo District.

7. The Contractor shall schedule a final inspection of the completed work with USACE within 30 days of completion of construction.  Contact Mr. Vito Melilli, Buffalo District.

8. Upon completion of the project, the Contractor shall provide engineering plans showing the new fendering system in relation to the navigation channel of the Cuyahoga River to the U.S. Coast Guard.  Contact Scott Striffler, Chief, Bridge Branch, U.S. Coast Guard at (216) 902-6087.

9. Public access to most areas (except temporary right-of-way) of Scranton Flats Park will be maintained during construction during normal Park hours.

10. Public access to Towpath Trail and Centennial Lake Link Trail will be maintained with the use of flaggers during construction during normal Trail hours.

11. No staging and/or storage of construction equipment will occur within the known boundaries of the Section 4(f) property.

12. Temporary construction fencing will be installed along proposed construction limits prior to the start of construction activities to protect the existing 4(f) property and the public. [Security construction fencing will be installed along the construction limits of the project and along both sides of the Trails, except designated crossings for the contractor.]

13. Appropriate signage will be installed to alert users of the Park to the closure.

14. Appropriate signage will be installed to alert users of Trails to the presence of flaggers and possible short term closures.

15. A construction permit must be obtained from Cleveland Metroparks prior to the start of any construction activity involving the Towpath Trail, Centennial Lake Link Trail, or other Metropark property.

16. The Contractor and ODOT will coordinate the construction schedule with the City of Cleveland and Cleveland Metroparks.

Environmental Commitments

C2

Commitments

1. ODOT to obtain Waterway Permits.

2. US Army Corps of Engineers Compliance Certification must be submitted to Corps within 30-days of project complete date.

3. Engineering plans showing the new fendering system in relation to the navigable channel of the Cuyahoga River shall be submitted to the U.S. Coast Guard at the completion of the project.

4. As plans become available, Section 106 Consultation will be initiated to ensure "no adverse effect" remains applicable.

5. Work within 300-feet of the existing Peregrine falcon nest on the bridge shall not can be performed between February 1st and August 31st.

6. The Contractor shall schedule a pre-construction inspection of the project site with USACE within 30-days of initiating work.   Contact Mr. Vito Melilli, USACE, Buffalo District.

7. The Contractor shall schedule a final inspection of the completed work with USACE within 30 days of completion of construction.  Contact Mr. Vito Melilli, Buffalo District.

8. Upon completion of the project, the Contractor shall provide engineering plans showing the new fendering system in relation to the navigation channel of the Cuyahoga River to the U.S. Coast Guard.  Contact Scott Striffler, Chief, Bridge Branch, U.S. Coast Guard at (216) 902-6087.

9. Public access to most areas (except temporary right-of-way) of Scranton Flats Park will be maintained during construction during normal Park hours.

10. Public access to Towpath Trail and Centennial Lake Link Trail will be maintained with the use of flaggers during construction during normal Trail hours.

11. No staging and/or storage of construction equipment will occur within the known boundaries of the Section 4(f) property.

12. Temporary construction fencing will be installed along proposed construction limits prior to the start of construction activities to protect the existing 4(f) property and the public. [Security construction fencing will be installed along the construction limits of the project and along both sides of the Trails, except designated crossings for the contractor.]

13. Appropriate signage will be installed to alert users of the Park to the closure.

14. Appropriate signage will be installed to alert users of Trails to the presence of flaggers and possible short term closures.

15. A construction permit must be obtained from Cleveland Metroparks prior to the start of any construction activity involving the Towpath Trail, Centennial Lake Link Trail, or other Metropark property.

16. The Contractor and ODOT will coordinate the construction schedule with the City of Cleveland and Cleveland Metroparks.

Preparers  & Approvals

Form Preparer(s)

| Form Preparer | Kent Kapustar Richland Engineering Limited 29 North Park Street, Mansfield OH 44902 419-524-0074 kkapustar@r-e-l.com |
| --- | --- |

| Supporting Form Preparer(s) | Mark Carpenter |
| --- | --- |

Approvals & Electronic Signatures

| Approved & Electronically Signed By: | Approval Date: |
| --- | --- |

| Mark Carpenter TRANS ENGR 3 | November 1, 2017 |
| --- | --- |

Appendix

Uploaded Files by Report Section

Noise

District Determination Noise Not Reqd.pdf

Section 4(f)

Correspondence with OWJ.pdf

Determination Request Form for Recreational Properties.pdf

OES Recreational Determination - Exception.pdf

OES Section 106 Determination - Exception.pdf

OES Recreational Determination - de minimis.pdf

General

Stage 3 Design.pdf

Purpose and Need

Pavement Condition Rating.pdf

Bridge Condition Rating.pdf

Alternatives

Feasibility Study.pdf

Feasibility Study Update.pdf

Feasibility Study Cost Estimate update.pdf

ESA

OES Recommendations - Screening.pdf

Asbestos Survey.pdf

Phase I .docx

Cultural Resources

Coordination with SHPO - Adverse Effect.pdf

Ohio Historic Bridge Association Comment.msg

SHPO Concurrence - No Adverse Effect.pdf

Appendix B approval for Light Pole Repar.pdf

Section 106 Request for Review.docx

Coordination with SHPO - No Adverse Effect.pdf

Previous consultation .pdf

Stage 3 Plans to SHPO.pdf

Ecological

ODNR Comments.pdf

Coordination with ODNR.pdf

Coordination with USFWS.pdf

USFWS Comments.pdf

Field Investigation Notes.pdf

Level 1 Ecological Survey.pdf

Other Resources

Site Specific Resource Map.pdf

Environmental Justice

Census Mapping.docx

Underserved Populations Documentation.pdf

Public Involvement

Press Release.pdf

Permits

FEMA FIRM.pdf

River Fender Design Report.pdf

Coordination Letter to Port of Cleveland.pdf

Permit Determination Request-1.pdf

OES Permit Determination.pdf

Section 408 Application.pdf

USCG Section 9 Determination Request.pdf

USCG Comments.pdf

Pre-Construction Notification.pdf

Stage 3 Plans to Port of Cleveland Ltr.docx

Section 408 LOP_Bridge Work.pdf

Coordination with USACE_Process as NWP 3.pdf

Section 408 Alteration Authorization.pdf

USACE 404 Approval.pdf

Special Provisions.pdf

Nationwide Permit.pdf

Coordination with Local Floodplain Administrator.pdf