Environmental Document

for

WOO Buck/Lime City Intersection PID 83312

Environmental Document Level: C2

Approved: December 29, 2016

Prepared by: Vickie Wildeman

DLZ Ohio Inc.

Phone:  216-771-1090

e-mail:

The environmental review, consultation, and other actions required by applicable Federal environmental laws for this project are being, or have been, carried-out by ODOT pursuant to 23 U.S.C. 327 and a Memorandum of Understanding dated December 11, 2015, and executed by FHWA and ODOT.

Contents

C2	3

Environmental Commitments, 	10

Environmental Commitments	12

C2	12

Preparers  & Approvals	13

Form Preparer(s)	13

Approvals & Electronic Signatures	13

Appendix	14

Uploaded Files by Report Section	14

General	14

Alternatives	14

ESA	14

Cultural Resources	14

Ecological	15

Other Resources	15

Environmental Justice	15

Public Involvement	15

Permits	16

C2

| PID | 83312 |
| --- | --- |

| Project Sponsor | WOOD COUNTY ENGINEER |
| --- | --- |

| ODOT District | 2 |
| --- | --- |

| Funding Source | Federal |
| --- | --- |

| Private Funding: | No |
| --- | --- |

Project Description:

The WoodCounty Engineer proposes to upgrade two intersections and a segment of roadway in theCity of Rossford and Perrysburg Township, Ohio. The project will include the construction of two modern roundabouts, one each atthe intersections of Lime City Road/Buck Road and Buck Road/Penta CenterDrive. The roadway improvements include street widening, paved shoulders, street lighting,traffic signs, and pavementmarkings. A sidewalk/path with ADA-compliant ramps is also proposed to beconstructed along Buck Road and the project area intersections.

Theproject is the result of a traffic study first performed by Mannik & Smith,Inc. in 2005, that showed the traffic generated by the Penta Career Centerwould result in poor traffic operations at the intersections and along Buck Road. A subsequent traffic and feasibilitystudy by DLZ beginning in 2007 resulted in four (4) alternatives beingdeveloped and studied to determine which would best meet the project's Purposeand Need. The study resulted in Wood Countyselecting a single lane roundabout alternative at both intersections and widening of Buck Road from east of BatesRoad to Penta Center Drive.

The project will be constructed in four phases, all of which will require a local detour.  The first and second phases builds the southern portion of Buck Road, west of Lime City Road and the western portion of Lime City Road, south of Buck Road.  The third phase builds a portion of the north side of Buck Road and a portion of Lime City Road, north of Buck Road.  The fourth and final phase, builds the remainder of the north side of Buck Road and the remainder of Lime City Road, north of Buck Road.  One direction of traffic, on either Buck or Lime City Roads, will need to be detoured during Phases 1, 2 and 3.  These detours will utlize local county roads Mandell Road, Bates Road, and Shreier Road.  During the fourth phase, both directions of traffic will need to be detoured for a short duration (approximately two weeks).  This detour will utilize Bates Road and Shreier Road.

The initial Ecological Survey Report (ESR) coordination from December 30, 2015 did not include the entire project area.  In May 2016 it was realized that the project area had expanded, so the ESR was updated and submitted to the ODOT Office of Environmental Services (OES) to review.  In the May 19, 2016 email located in the project file, OES states that, "The only jurisdictional resource in the project area is Grassy Creek, which will not be impacted.  The impacts (in the updated ESR) are less than it was originally coordinated so we will not need to re-coordinate the report."

Location mapping can be found under General/Project Information/ County Map.doc; and USGS Topographical Quadrangle Map.pd.Stage 2 Design Plans can be found under General/Project Information/Stage 2 Plans.pdf.

| STIP Reference # | 2016stipID0062FDCO |
| --- | --- |

| Select the appropriate project type: | (26) Modernization of a highway by resurfacing, restoration, rehabilitation, reconstruction, adding shoulders, or adding auxiliary lanes (including parking, weaving, turning, and climbing lanes), if the action meets the constraints in paragraph (e) of this section. Examples include: Joint or limited use of right-of-way where the proposed use would have minimal or no adverse social (including highway safety), economic or environmental impacts; Installation of new noise walls and other new noise mitigation projects; Construction of highway safety and truck escape ramps; Construction of bicycle lanes and pedestrian walkways, sidewalks, shared-use paths, or facilities and trailhead parking that do not otherwise qualify for a C1 designation; Beautification or facility improvement projects (i.e. landscaping, curb and gutter installation and replacement, ADA ramps/curb ramps, installation of park benches, decorative lighting, etc.); Construction of alternative energy facilities (fuel tank farms, wind turbines, etc.) |
| --- | --- |

In accordance with 23 CFR 771.117(e), the proposed project cannot be processed as a C2 CE, if it involves -

- a. Acquisition of more than a minor amount of right-of-way

- b. Residential or non-residential displacements

- c. A Coast Guard, Individual Section 404 and/or a Section 10 permit

- d. A Section 106 finding of Adverse Effect

- e. A Section 4(f) Programmatic or Individual Evaluation

- f. A finding of May Affect, Likely to Adversely Affect to Threatened and Endangered Species

- g. Construction of temporary access, or the closure of existing road, bridge, or ramps, that would result in major traffic disruptions

- h. Changes in access control

- i. Floodplain encroachment other than functionally dependent uses (e.g., bridges, wetlands) or actions that facilitate open space use (e.g., recreational trails, bicycle and pedestrian paths)

- j. Construction activities in, across or adjacent to a river component designated or proposed for inclusion in the National System of Wild and Scenic Rivers

- k. No minor public or agency controversy on environmental grounds (no opposition from any organized groups or agencies and no unresolved environmental coordination)

- l. If an EJ Analysis Report is required, the project must be processed as a D-level CE or higher level document

For certification purposes, documentation is required to illustrate no significant impacts will occur to the following environmental resources and that no unusual circumstances exist that would warrant a higher level of NEPA document. Upload all supporting documentation to the project file.

| Waterways: | Not Present |
| --- | --- |

| Endangered Species: | Present; No finding of May Affect, Likely to Adversely Affect |
| --- | --- |

| Endangered Species - Coordination | May Affect, Not Likely to Adversely Affect |
| --- | --- |

| Endangered Species - Coordination Date | 01/27/2016 |
| --- | --- |

| Endangered Species - Critical Habitat Present/Impacted | Indiana bat |
| --- | --- |
|  | Northern long-eared bat |

| Endangered Species - Other Critical Habitat Present/Impacted: | No |
| --- | --- |

| 100-Year Floodplain: | Encroachment Within the SFHA is a Functionally Dependent Use |
| --- | --- |

| EO 11988/NFIP Coordination and Documentation Completed: | Yes |
| --- | --- |

| NFIP Local Floodplain Coordinator Notification Date: | 05/02/2016 |
| --- | --- |

| Section 4(f): | Not present |
| --- | --- |

| Section 6(f): | Not present |
| --- | --- |

| Cultural Resources: | Present; No Finding of Adverse Effect |
| --- | --- |

| Cultural Resources Coordination: | No Historic Properties Affected |
| --- | --- |

| Cultural Resources Coordination - SHPO Concurrence Date: | 04/18/2016 |
| --- | --- |

Projects that meet C2 criteria are not anticipated to have impacts to the following environmental resources. If resources are present, documentation is only required if there is a potential for impacts.

| Air Quality: | Studies Not Required |
| --- | --- |

| Air Quality - Coordination with OES: | No |
| --- | --- |

| Noise: | Studies Not Required |
| --- | --- |

| Noise Coordination - OES Approval Date: |  |
| --- | --- |

| Hazardous Materials - ESA Screening Conducted | Yes |
| --- | --- |

| Hazardous Materials - OES Approval Date: | 08/03/2016 |
| --- | --- |

| Phase I ESA Warranted Based on Coordination with OES: | Yes |
| --- | --- |

| Phase II ESA Warranted Based on Coordination with OES: | No Further Studies Warranted |
| --- | --- |

| Hazardous Materials - Coordination Results | Limited to Petroleum Related Underground Storage Tanks (USTs) and/or Releases |
| --- | --- |

| Hazardous Materials - OES Approval Date - Phase I: | 08/09/2016 |
| --- | --- |

| Farmland: | Urbanized Area; No Impacts in Accordance With the Farmland MOU and 7 CFR 658 |
| --- | --- |

| Scenic Rivers | No National Wild and Scenic River Within 1000 Feet of the Proposed Project Area |
| --- | --- |

Projects that meet C2 criteria must be in accordance with ODOT's EJ Guidance and activities conducted for Public Involvement are commensurate to the project's type and scope of work.

| Environmental Justice: | Does Not Exceed EJ Guidance Criteria; No EJ Analysis Report Required and No EJ Issues Raised During Public Involvement |
| --- | --- |

| Public Involvement: | Minimum PI Requirements Met; No Minor Public or Agency Controversy on Environmental Grounds |
| --- | --- |

| Environmental Commitments | Yes |
| --- | --- |

Environmental Commitments,

1. The contractor shall notify ODOT and the Wood County Engineer a minimum of 18 days prior to beginning work, any major disruptive, time delaying traffic control changes, or detours during construction. Upon receipt of notice from the contractor, ODOT will notify affected agencies including local media outlets, schools, police, fire, emergency services, bus transportation departments, and post offices 15 days prior the work.

2. ODOT, the Wood County Engineer, and the contractor shall ensure that a National Pollution Discharge Elimination System (NPDES) permit shall be acquired prior to the start of construction.

3. The project is located within the known habitat ranges of the federally listed and protected Indiana bat and northern long-eared bat.  No trees shall be removed under this project from April 1 through September 30.  All necessary tree removal shall occur from October 1 through March 31.  This requirement is necessary to avoid and minimize impacts to these species as required by the Endangered Species Act.  For the purposes of this note, a tree is defined as a live, dying, or dead woody plant, with a trunk three inches or greater in diameter at a height of 4.5 feet above the ground surface, and with a minimum height of 13 feet.

4. The required floodplain permit and/or coordination shall be acquired by the Wood County Engineer from the City of Rossford prior to any work within the floodplain and the conditions shall be followed throughout construction by the contractor.

5. No work (temporary or permanent) shall be performed below the Ordinary High Water Mark (OHWM) elevation of 601 of Grassy Creek.  Any work below the OHWM is a violation of the Federal Clean Water Act of 1977.

Environmental Commitments

C2

Commitments

1. The contractor shall notify ODOT and the Wood County Engineer a minimum of 18 days prior to beginning work, any major disruptive, time delaying traffic control changes, or detours during construction. Upon receipt of notice from the contractor, ODOT will notify affected agencies including local media outlets, schools, police, fire, emergency services, bus transportation departments, and post offices 15 days prior the work.

2. ODOT, the Wood County Engineer, and the contractor shall ensure that a National Pollution Discharge Elimination System (NPDES) permit shall be acquired prior to the start of construction.

3. The project is located within the known habitat ranges of the federally listed and protected Indiana bat and northern long-eared bat.  No trees shall be removed under this project from April 1 through September 30.  All necessary tree removal shall occur from October 1 through March 31.  This requirement is necessary to avoid and minimize impacts to these species as required by the Endangered Species Act.  For the purposes of this note, a tree is defined as a live, dying, or dead woody plant, with a trunk three inches or greater in diameter at a height of 4.5 feet above the ground surface, and with a minimum height of 13 feet.

4. The required floodplain permit and/or coordination shall be acquired by the Wood County Engineer from the City of Rossford prior to any work within the floodplain and the conditions shall be followed throughout construction by the contractor.

5. No work (temporary or permanent) shall be performed below the Ordinary High Water Mark (OHWM) elevation of 601 of Grassy Creek.  Any work below the OHWM is a violation of the Federal Clean Water Act of 1977.

Preparers  & Approvals

Form Preparer(s)

| Form Preparer | Vickie Wildeman DLZ Ohio Inc. 614 West Superior Avenue Suite 1000, Cleveland OH 44113 216-771-1090 vwildeman@dlz.com |
| --- | --- |

| Supporting Form Preparer(s) | Natalie Dingledine, Stephen Metzer, Vickie Wildeman |
| --- | --- |

Approvals & Electronic Signatures

| Approved & Electronically Signed By: | Approval Date: |
| --- | --- |

| Stacy Schimmoeller PROGRAM ADMIN 3 | December 29, 2016 |
| --- | --- |
| Stacy Schimmoeller PROGRAM ADMIN 3 | December 29, 2016 |

Appendix

Uploaded Files by Report Section

General

County Map.doc

USGS Quadrangle Topographical Map.pdf

STIP Listing.pdf

TIP Listing.pdf

Stage 2 Plans.pdf

Aerial Map.pdf

Alternatives

Traffic Impact Study 2005.pdf

ESA

OES Recommendations - Screening.pdf

Screening.pdf

Phase I ESA IOC.pdf

ESA map.gif

WOO-Lime City Rd. Phase I ESA Revision 1.pdf

Screening Addendum.pdf

ESA Screening Addendum IOC.pdf

Revised Phase I ESA.pdf

Property Owner Notification Ltr ESA Work.pdf

Cultural Resources

Site Specific Resource Mapping.pdf

Project Related Correspondence.pdf

Section 106 Request for Review.pdf

OES Approval - No Historic Properties Affected.pdf

OES Approval_Re-Evaluation.pdf

Ecological

Eco Map .gif

Coordination Sent to Agencies.pdf

ODNR Comments.pdf

Responses to USFWS Comments.pdf

USFWS Comments.pdf

Level 1 ESR May 2016.pdf

OES Approval of May 2016 Addendum.pdf

Responses to ODNR comments.pdf

OES Approval.pdf

Level 1 Ecological Survey.pdf

Other Resources

Site Specific Resource Map.pdf

Water Source Protection Area Map.pdf

Environmental Justice

Census Mapping.gif

Census Mapping 2.gif

Public Involvement

Website Packet Post.PNG

Website Packet.pdf

News Articles.pdf

Stakeholder Correspondence.pdf

Public Meeting all documentation.pdf

PI Letters with Exhibits.pdf

Prop Owner andor Tenant Mailing List.pdf

Stakeholder comments and responses.pdf

Summary of recent public involvement.pdf

Citizen comments and responses.pdf

Permits

FEMA FIRM.pdf

Correspondence with Local Floodplain Administrator.pdf